Meeting Minutes

Project Name: Wood Residence

Date of Meeting: 6/5/2026

Time: 2pm-3:30pm

Location: Site

Attendees: Brandon from Royalty Roofing, Phil & Michelle Wood, Madisyn van den Boogaart

- Roofing

  - Discussed thoroughly the Brava and DaVinci again, and area leaning towards Brava

    - Michelle feels DaVinci doesn’t look as authentic and doesn’t like the colors as much

    - Stuck between Brava Arendale, or Brava Weathered

      - Mad will have design team put photos together with each roof color on their house at different times of day

- Primary Wardrobe – see attached markups and notes on the shop drawing

  - Overall, they aren’t wowed by the layout or design and want more

    - Mad said we could reach out for another opinion or really lay down the expectations with eurowood

- Primary Bath

  - Discussed the tub and how they want to get one without the handles if possible

  - Discussed the tub deck and how we show cabinets on both sides, fixed panels in the middle – Michelle does want at least one functional cabinet and that one would be on the vanity side; the rest can be fixed or removable panels for access; also, functional cabinet to have touch latch so no visible hardware is needed

  - Look at custom lit mirrors from Modern Mirrors for their primary bathroom

  - They are in the process of finding tile but the one they like has an unknown shipping date so they might have to go back to the drawing board

- Primary Vestibule

  - Move smoke towards corner if possible

  - Change can light to a decorative fixture

- Servery

  - Change outlets to plugmould at underside of the two uppers – not full length if possible

  - Move the keypad over so it doesn’t run into the casing

- Hearth Room

  - Phil and Michelle approved moving forward with redoing the hearth room cabinets per the $20k number that was emailed – move forward with demo

  - Discussed how doors would look and ended up going away from them after explaining that you’d see 6” of wood in the middle because that was the size of the door frame stile (3” x2)

- Pantry

  - Change the 2 can lights into a single decorative fixture centered on the walk space – Michelle wants a chandelier