Woods Residence – Scope and Bidding Instructions

MAIN LEVEL

- Primary Bedroom, Primary Bath, Primary Wardrobe, Den

  - Demo

    - Existing drywall from all walls, ceilings, including soffit around perimeter of bedroom – expose all framing

      - LIMITED WALLS & CEILING demoed in Den

      - LEAVE the ceiling in the Primary Bathroom intact

      - REMOVE all wallpaper in Den

    - All trim base, casing, crown, and interior doors

      - SAVE WINDOW SHUTTERS

      - LEAVE the ceiling in the Primary Bathroom intact

      - LEAVE interior doors in Den and all trim except wall that shares with Primary Wardrobe

    - All cabinetry, countertops, mirrors, plumbing fixtures, shower doors, and closet systems

    - All flooring

    - Electrical as needed

    - Fireplace

    - Existing framing (to be completed by the Framer)

  - New layout (Primary Suite)

    - Framing

    - Electrical (towel warmer, ironaway, w/d)

      - ALTERNATE – heated flooring

      - ALTERNATE – motorized 3rd row pull down system in closet

    - Plumbing and plumbing fixtures

    - HVAC as needed

      - Relocate thermostat wire

    - Insulation

    - Drywall

    - Cabinetry

    - Countertops

    - Finish Hardware – bath accessories, door hardware, cabinet hardware

    - Trim and Doors

    - Paint

    - Carpet and Tile flooring

    - Fireplace and Surround

    - Closet system

      - ALTERNATE – 3rd row pull down

      - ALTERNATE – motorized 3rd row pull down

    - Mirrors

  - New Layout (Den)

    - New drywall on wall shared with Primary Wardrobe

    - Electrical

    - Cabinetry

    - Countertops

    - Trim & Mouldings

    - Carpet

    - Paint

- Dining Room – Ceiling Detail & Wall Mouldings (A)

  - Demo existing ceiling cloud, wallpaper

  - Drywall ceiling

  - New ceiling moulding

  - New/additional wall mouldings

  - Paint all walls, ceiling, trim

  - New ceiling can light setup, new center light fixture

    - ALTERNATE – buffet area sconces and switch

- Dining Room – Buffet Cabinet (B)

  - Cabinetry

  - Countertop

  - Cabinet hardware

  - Paint/stain

- Dining Room (C)

  - Demo carpet

  - New tile flooring

- Kitchen, Pantry, Laundry, Powder Bath, Dining Room – See Thru Buffet

  - Dining See Thru Buffet

    - Demo drywall, framing, cabinetry, plumbing and fixtures, flooring

    - New framing

    - New drywall

    - Move plumbing to accommodate new sink location

    - Electrical

    - Cabinetry and cabinet glass

    - Countertop

    - Cabinet hardware

    - Plumbing fixtures

    - Trim

    - Paint/stain

    - New wood flooring

  - Powder Bath (A)

    - Demo soffit, mirror, toilet, bath accessories,

    - Drywall patch where soffit was removed

    - New vanity light (use wire from can light in soffit?)

    - New countertop

    - New mirror

    - New wood flooring

    - New faucet and sink

    - New finish hardware – bath accessories, cabinets, interior door

    - Paint all walls, ceiling, trim, interior door

  - Powder Bath (B)

    - Same as above except demo vanity and cabinet above toilet and replace with a prefab vanity

  - Laundry

    - Demo all cabinetry, countertops, plumbing fixtures, flooring, interior door, framing/drywall at doorway area only and soffit above all cabinetry

    - Demo electrical as needed

    - New drywall where soffit was removed and at new wall layout

    - New cabinetry

    - New countertop

    - New plumbing fixtures

      - ALTERNATE – add water line to refrigerator

    - New base trim, casing, interior door

    - New finish hardware – interior doors, cabinets

    - New wood flooring

    - Paint all walls, ceiling, trim & doors, cabinetry

  - Pantry

    - New framing

    - New insulation

    - New drywall

    - HVAC

    - Electrical

    - New finish hardware

    - Trim & door

      - ALTERNATE – hidden door

    - Melamine system

      - ALTERNATE – match kitchen cabinetry

    - Paint all walls, ceiling, trim & doors

      - ALTERNATE – painted cabinetry

      - ALTERNATE – stained cabinetry

  - Kitchen

    - Demo all cabinetry, countertops, plumbing fixtures, flooring, trim base, crown, bottom 4’ of drywall, electrical as needed

    - New drywall where it was removed

    - New insulation as needed

    - New trim & CSD openings

    - New cabinetry

    - New countertops & backsplash

    - New appliances

      - ALTERNATE – built-in coffee maker

    - New plumbing fixtures

    - New electrical as needed

    - New cabinet hardware

    - New wood flooring

    - Paint all walls, ceilings, trim, vents, and cabinetry

      - ALTERNATE – stained cabinetry

  - Breakfast

    - Demo base trim, flooring

    - New base trim, casing detail at patio swing door

    - Paint all walls, ceilings, trim, vents

  - Hearth Room

    - Demo base trim, flooring

    - Replace old speaker panels with stationary glass cabinet fronts

    - Rework interior of cabinets and refinish those areas to match existing

    - Replace fireplace door, surround and hearth material, stain brick

    - Relocate AV systems to the lower level

    - New wood flooring

    - Paint all walls, ceilings, trim, vents

- Great Room

  - Modify cabinetry – remove facing and drywall over

  - New wall mouldings

  - Refinish wood fireplace surround

  - Replace fireplace door, surround, and hearth

  - Paint all walls, ceilings, trim, vents

  - New carpet

    - ALTERNATE – marble tile in lieu of carpet

- Foyer & Balcony

  - Demo flooring, chandelier

  - Frame new arched ceiling at front door

    - ALTERNATE – new front door system, wood

    - ALTERNATE – new front door system, iron

  - New wall mouldings

  - New tile flooring

  - New carpet runner at curved stairs

  - Refinish wood end caps at curved stairs

  - Electrical as needed

    - ALTERNATE – sconces at balcony mouldings wall

    - ALTERNATE – Foyer chandelier

LOWER LEVEL

- LL Powder

  - Demo existing toilet, vanity, soffit, flooring, trim base, light fixture (keep door casing, drywall walls and ceiling)

  - New prefab vanity cabinet, hardware

  - New vanity countertop

  - New toilet, sink faucet

  - New tile flooring

  - New trim base

  - Patch soffit removal/necessary framing work

  - New ceiling mount light fixture, bath fan

  - New bath accessories

  - New 24x36 hanging mirror

  - Paint all walls, ceiling, and trim (leave existing door)

  - Keep existing interior door hardware

- Bath 4 (A)

  - Demo existing shower walls, ceiling, shower pan, valves, and showerhead

  - Install new tiled shower base, walls, and ceiling

  - New shower faucet and valve

  - New shower door

- Bath 4 (B)

  - Demo existing flooring, base trim, light fixture, vanity countertop, vanity faucet, wallpaper, mirror

  - New tile

  - New trim base

  - Refinish existing vanity cabinet and cabinet above toilet

    - ALTERNATE – new door and drawer fronts

  - New cabinet hardware

  - New countertop

  - New toilet, vanity faucet

  - New sconces, bath fan

  - New bath accessories

  - New hanging mirror

  - Patch any electrical modifications

  - Paint all walls, ceiling, and trim (leave existing door)

- Storage Room

  - Demo existing shelving, wall paneling, flooring

  - New drywalled walls and ceiling

  - New electrical lighting, sauna outlet

  - Sauna

  - New tiled flooring

  - New trim base

  - Paint all walls, ceiling, trim base and casing (leave existing door)

- Bar

  - Demo existing flooring

  - New tiled flooring

- Family Room, Billiards, Bar, Lower Vestibule, LL Back Hall, Curved Stair (A)

  - Repaint walls, ceilings, vents, & can light trims

    - Interior doors, trim base & casing, shutters, and cabinetry to remain as existing finish

- Family Room, Billiards, Lower Vestibule, LL Back Hall, Curved Stair (B)

  - Demo existing carpet

  - New carpet

- Fitness & Closet

  - Repaint walls, ceilings, vents, & can light trims

    - Interior doors, trim base & casing, cabinetry to remain as existing finish

- Bedroom 4 & Closet

  - Repaint walls, ceilings, vents, & can light trims

    - Interior doors, trim base & casing, and shutters to remain as existing finish

- Bedroom 5 & Closet

  - Repaint walls, ceilings, vents, & can light trims

    - Interior doors, trim base & casing, and shutters to remain as existing finish

- Back Kitchenette

  - Repaint walls, ceilings, vents, & can light trims

    - Interior doors, trim base & casing, shutters, and cabinetry to remain as existing finish

UPPER LEVEL

- Bath 2 (A)

  - Demo existing shower walls, ceiling, shower pan, valves, and showerhead

  - Install new tiled shower base, walls, and ceiling

  - New shower faucet and valve

  - New shower door

- Bath 2 (B)

  - Demo existing flooring, base trim, vanity countertop, vanity faucet, mirror

  - New tile

  - New trim base

  - Refinish existing vanity cabinet and cabinet above toilet

    - ALTERNATE – new door and drawer fronts

  - New cabinet hardware

  - New countertop

  - New toilet, vanity faucet

  - New sconces, bath fan

  - New bath accessories

  - New lit mirror (existing has cans in soffit above vanity)

  - Patch any electrical modifications

  - Paint all walls, ceiling, and trim in vanity area, toilet/shower area, and closet, including closet shelving (leave existing door to bathroom)

- Bath 3 (A)

  - Demo existing shower walls, ceiling, shower pan, valves, and showerhead

  - Install new tiled shower base, walls, and ceiling

  - New shower faucet and valve

  - New shower door

- Bath 3 (B)

  - Demo existing flooring, base trim, vanity countertop, vanity faucet, mirror

  - New tile

  - New trim base

  - Refinish existing vanity cabinet and cabinet above toilet

    - ALTERNATE – new door and drawer fronts

  - New cabinet hardware

  - New countertop

  - New toilet, vanity faucet

  - New sconces, bath fan

  - New bath accessories

  - New lit mirror (existing has cans in soffit above vanity)

  - Patch any electrical modifications

  - Paint all walls, ceiling, and trim (leave existing door)

- Bedroom 2

  - Repaint walls, ceilings, trim (base & casing), interior doors, vents, & can light trims

  - ALTERNATE – add recessed tv bracket

- Bedroom 3 & Closet

  - Repaint walls, ceilings, trim (base & casing), interior doors, closet shelving, vents, & can light trims

  - ALTERNATE – add recessed tv bracket

- Bedroom 2 & Closet, Bedroom 3 & Closet, Balcony & Closet

  - Demo existing carpet

  - New carpet

- Hobby Room

  - All new

Miscellaneous Items:

- Whole house filtered water system

- Lighting control system at Main Level