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SUBCONTRACT AGREEMENT

	To:
	 
	Subcontract #:
	14177 

	
	Peitzmeier Demolition & 
	Date:
	1/22/2026 

	
	Concrete Cutting Inc. 
	Job:
	2-2513 Wood, Phil & Michelle 

	
	Omaha, NE, 68122 
	Job Address:
	3435 N 140th Cir 
Omaha, NE, 68164 


Description:  22513 - Peiztmeier Demo 
Scope of Work:
	Contractor employs Subcontractor as an independent contractor, to perform the following part of the Work which Contractor has contracted with the Owner to provide on the Project:

	
	
	
	
	
	
	
	
	
	

	Subcontractor agrees to perform such part of the Work under the general direction of the General Contractor and subject to the final approval of the Owner and/or General Contractor, in accordance with and reasonably inferable from the Contract Documents.  Subcontractor shall furnish all of the materials, along with competent supervision, shop drawings and samples, close-out documents, tools, equipment, hoisting, lifting, storage, applicable sales tax, and everything necessary, reasonably inferred and incidental to fully complete the Scope.  To include, but not limited to, the inclusions and exclusions below:





Item Number	Description	Amount
1	02-010 Demolition	15,600.00

Total Subcontract Amount:  $15,600.00
Inclusions:
Item Number	Description
1	Subcontract is based on the quote dated 1/19/2026 provided by Peitzmeier. The quote is based on the demo map shared via email on 1/16/2026 and the on-site walk through on 1/16/2026
2	Provide all labor, supervision, tools, and equipment necessary to perform the work
3	Selective interior demolition per the approved plans and demo map
4	Removal of drywall, flooring, cabinetry, plumbing fixtures, mirrors, lighting, trim, door, and other finishes as specified
5	Proper disposal of debris in designated dumpsters provided by Peitzmeier
6	All plumbing will be capped by a licensed plumber prior to demo start - McNeil Company to coordinate
7	All electrical wiring (excluding select items, like hvac equipment) to be disconnected by a licensed electrician prior to demo start - McNeil Company to coordinate
8	Temporary protection by others


Exclusions:
Item Number	Description


	Billings:
	McNeil agrees to payment of this contract in draws for work that is completed and approved. Receipt of invoice in our accounting office by the 25th of the month will be paid the following month. Final payment will be paid after work has been completed and approved by McNeil Company. Send all invoices to accounting@mcneilcompany.com



	Quality Control:
	Quality control is crucial; unacceptable work and/or finishes which do not fall within industry standards will be replaced at no additional cost to the Contractor/Owner. Clean up your work on a daily basis to the dumpster on site provided by McNeil Company.



	Safety:
	Safety shall meet or exceed all current OSHA standards. Subcontractor shall comply with McNeil Company safety policy.



	Milestones: 
	Demolition scheduled to start 2/2/2026 – coordinate with Ron Milhan to confirm

	Schedule:
	Any questions regarding schedule, please contact Madisyn Van Den Boogaart at 402-881-7745 or the on-site superintendent, Ron Milhan at 402-510-2810

	
	


Signed:
	Peitzmeier Demolition &                                  
	
	McNeil & Company Builders, LLC                
	

	
________________________                 
	
________
	
_____________________
	
_______

	By
	Date
	By
	Date

	
________________________
	
	
_____________________
	

	Print Name
	
	Print Name
	

	
________________________
	
	
_____________________
	

	Print Title
	
	Print Title
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