INTERIOR SELECTIONS — ESTIMATOR & BUILDER HANDOFF
Crockett Residence
1702 S 150th Avenue, Omaha, NE
	Project
	Crockett Residence — new custom home, 1702 S 150th Ave, Omaha, NE

	Clients
	Tim & Mary Crockett

	Interior Designer
	Brianne Wilhelm, ASID Allied — D3 Interiors (bwilhelm@d3interiors.net · 402-297-6616)

	Builder
	McNeil Company — Kent Rasmussen, Project Designer

	Prepared
	July 17, 2026  (Rev. 1 — client edits incorporated)

	Source
	Consolidated from D3 Interiors / Brianne Wilhelm project emails (Jan–Jul 2026)


Purpose: This document consolidates all interior selections, product specifications, and quote references communicated by the interior designer to date, organized for estimating and construction handoff. Most items are client-approved directions; items still open or pending are flagged in the Status column. Dollar figures live in the referenced quote/spec attachments (listed on the final page) — pull those for pricing.

Status Key
1. Approved — client-selected / confirmed direction.
1. Leaning — strong preference expressed, not final.
1. Open — decision or additional spec still needed (action required).


1.  Cabinetry & Millwork
	Item
	Selection / Specification
	Vendor / Source
	Status

	Door profile
	CKF Classic Ridgegate
	CKF Cabinetry (in-house at McNeil)
	Approved

	Species
	Maple or Birch — clients disliked rift-cut oak texture; drawn to maple/birch
	CKF
	Approved

	Base finish
	Almond finish
	CKF
	Approved

	Kitchen main cabinetry stain
	Warmer “walnut” stain (primary option) paired with lighter countertops; lighter oak finish as secondary. Designer requested two renderings — one as started, one with stains reversed.
	CKF
	Leaning

	Great Room built-ins stain
	Darker stain (retain darker on built-ins in the reversed scheme)
	CKF
	Leaning

	Fireplace wall
	Leaning toward darker stain over painted white or stone; a lighter gray stain is also in consideration. Return to CKF for darker stain options if lighter render is not loved.
	CKF
	Open


2.  Countertops
	Item
	Selection / Specification
	Vendor / Source
	Status

	Kitchen countertops
	Dekton Marmorio — specified by designer on the finish map.
	CKF (Dekton by Cosentino)
	Specified

	Earlier favorites
	Taj Mahal (quartzite) and Blanc Elysee quartz (Cosentino/Silestone) were the earlier client favorites for the kitchen — superseded by the Dekton Marmorio finish-map spec.
	Cosentino
	Superseded

	Coordinate
	Coordinate final tops with cabinetry stain scheme (lighter tops with warmer walnut cabinetry).
	—
	Open


3.  Flooring — Main Level Wood
Two directions under consideration; McNeil's flooring source and pricing will drive the final call. Options are noted on the project Flooring finish map.
	Option
	Specification
	Notes
	Status

	Engineered white oak
	Wide plank — 7″, 8″, and 9″ widths viewed at D3 studio. Multi-layer construction for stability in NE humidity; wear layer thick enough to refinish at least once.
	Preferred for wide-plank look; better dimensional stability
	Open

	Solid white oak
	Solid oak recommended max 4″ width for Nebraska climate. A plywood-backed stabilized solid white oak is available (unfinished; sands & refinishes many times).
	Narrower widths only unless plywood-backed product
	Open




4.  Fireplaces
Vendor: Fireplace, Stone & Patio — Brad Nicholson, Residential Sales (402-884-8565 / 402-639-8316). Quotes attached to designer's June 4 email (see Attachment Index).
	Location
	Unit / Specification
	Surround / Mantel
	Status

	Great Room
	Heat & Glo 8K Modern gas fireplace.
	Cast surround: Omega Mantels model 4143.12 GS.
	Approved

	Outdoor Patio
	Lanai 60″ Outdoor Gas Fireplace.
	Design Specialties steel mantel shelf to offset heat — 3 finishes: white, concrete gray, dark charcoal gray (designspecialties.com/steel-and-glass-mantel-shelves).
	Approved

	Cast surround (Great Room)
	Omega Mantels model 4143.12 GS cast surround + cap on raised hearth. Pricing on cast-stone drawing (attached).
	Vendor install available for +$1,800 if McNeil wants them to set it (per Fireplace, Stone & Patio quote).
	Approved


5.  Stone (Interior Hearth & Exterior)
	Application
	Selection / Specification
	Vendor / Source
	Status

	Great Room raised hearth facing
	Fond Du Lac “Stone Ridge” — smaller-cut natural stone, warm tones
	Fireplace, Stone & Patio
	Approved

	Raised hearth surround & cap
	Modern chunky mitered cast stone — 4 larger finish samples ordered from Omega
	Omega
	Leaning

	Exterior stone — Base (V1 & V2)
	Sierra Falls Dimensional — varied rectangular cuts, grays to taupes. Builder note: add to V1 & V2 exterior elevations.
	Fireplace, Stone & Patio
	Approved (base bid)

	Exterior stone — Alternate
	Glenveagh by Antiquity — classic “castle” shapes; may read too white (fireplacestonepatio.com/product/antiquity-glenveagh). Carry as alternate bid.
	Antiquity
	Alt Bid




6.  Lighting Fixtures
Vendor: Ferguson (or interior-designer supplied). Current fixture direction per the June 12 update — “nothing is firm.” Earlier May 13 sconce/chandelier options have been superseded and omitted. Spec sheets referenced: Capital Lighting #449802; Alora Lighting #ch336830.
	Location
	Fixture Option(s)
	Model / Spec
	Status

	Dining chandelier
	Capital Delaney  •  Rejuvenation Greenwich Double Tier
	Capital #449802
	Open (shortlist)

	Kitchen island pendants
	Alora Anders Chandelier — Vintage Brass
	Alora #ch336830
	Leaning


7.  Plumbing Fixtures
Vendor: Briggs (Kohler Signature / K&B) — Carrie Geihs (cgeihs@kbbriggs.com). Overall finish direction: satin bronze / brushed brass throughout; clean, modern lines with whimsical accents. Full selections and specs are in the eSpecbook and separate spec email (see Attachment Index).
	Item
	Selection / Specification
	Status

	Overall finish
	Satin bronze / brushed brass throughout the home
	Approved (direction)

	Full fixture schedule
	See Briggs eSpecbook (attached) + separate spec email from Carrie Geihs
	Reference

	Garage utility sink
	Standard utility sink on legs. Wall/corner location still up for debate — coordinate with mower placement.
	Open (location)

	Primary bath shower drying system
	Body-dryer / AirJet system (Briggs AirJet Layout attached). Additional specs still needed from Carrie.
	Open (spec)

	Lower-level bar
	Garbage disposal to be added to the Briggs quote.
	Add to quote

	Hidden pantry bar
	Hidden pantry bar to be added to the Briggs quote.
	Add to quote

	Hidden pantry ice maker
	Ice maker in the hidden pantry to be added to the Briggs quote.
	Add to quote


8.  Appliances
	Item
	Selection / Specification
	Status

	Appliance package
	Selections made at Ferguson; documented in the Ferguson appliance selection portfolio (attached, from Deb Zandt / McNeil).
	Reference

	Kitchen — steam oven
	Clients want to proceed with a steam oven in place of the microwave in the kitchen.
	Approved (revision)




9.  Laundry Room
	Item
	Specification / Requirement
	Status

	Washer / dryer
	Set into a built-in with drawers underneath. Client (Mary) prefers drawers for drying flat items — slide back in when not in use (preferred over a drying pull-out).
	Approved

	Steamer
	Free-standing steamer on wheels — 62″ tall to top of hook; requires clearance above. Location (laundry vs. closet) to be confirmed with Mary.
	Open (location)

	Ironing board
	Pull-out ironing board — laundry room or closet, TBD.
	Open (location)

	Drying pull-out
	Pull-out drying system was considered (reference images provided); direction shifted toward built-in drawers above.
	Reference


10.  Closet System
	Item
	Specification / Requirement
	Status

	Closet vendor
	Mary is working with Becky Maltby at Storage Concepts, Inc.
4030 S 108th St, Omaha, NE 68137  ·  402.592.7752  ·  Becky@StorageConceptsInc.com
Prepare closet package with space dimensions for accurate bidding.
	In progress

	Reference
	Closet design from the Crocketts' 2019 remodel is on file (provided by designer) for reference on the new storage system.
	Reference

	Coordinate
	Steamer (62″) and ironing-board location to be worked into closet detailing.
	Open


11.  McNeil Preferred Vendors (Reference)
Provided by McNeil (Madisyn van den Boogaart) for the designer's use in sourcing.
	Category
	Preferred Vendors / Notes

	Countertops
	DeMarco Brothers; CKF

	Cabinetry
	Wood Fashion (pre-finished); CKF (pre-finished — Sorrento/Zonavita, Signature360 or Classic360); Eurowood (on-site finish); MMK (on-site finish)

	Flooring
	Timberland (wood, LVP/LVT); DFC (carpet install, ID-supplied material); Carpetland (carpet + LVP/LVT); tile material — anywhere

	Mirrors / Shower Doors
	Elite Glass; Gatsby Glass

	Plumbing / Bath Accessories / Light Fixtures
	Briggs; Ferguson; or Interior Designer supplied (light fixtures)

	Hardware (Door & Cabinet)
	Online (mostly); Millard Lumber for specialty; or Interior Designer supplied (cabinet hardware)




12.  Open Items — Action Required
Decisions or specs still outstanding as of this handoff:
1. Main-level wood flooring: confirm engineered vs. solid white oak (driven by McNeil source + pricing).
1. Cabinetry stain scheme: finalize walnut-primary vs. reversed scheme (two renderings requested).
1. Fireplace wall finish: darker stain vs. painted white vs. stone vs. lighter gray stain.
1. Lighting: narrow shortlist to final fixtures (dining chandelier, kitchen island pendants).
1. Plumbing quote additions: add lower-level bar garbage disposal, hidden pantry bar, and hidden pantry ice maker to the Briggs quote.
1. Garage utility sink: confirm wall/corner location (coordinate with mower).
1. Primary bath shower drying/AirJet system: obtain remaining specs from Carrie Geihs (Briggs).
1. Laundry steamer & ironing board: confirm locations (laundry vs. closet).
1. Closet: prepare closet package with dimensions for Storage Concepts (Becky Maltby) bid.
13.  Attachment Index (in source emails)
Pull these from the referenced emails for pricing and full specifications:
	Attachment
	Contents
	Source Email

	QuoteOM0000694418.pdf  /  QuoteOM0000694419.pdf
	Great Room fireplace order + exterior fireplace w/ steel mantel — pricing
	Brianne Wilhelm, “1702 S 150 Ave – Crockett – McNeil,” Jun 4, 2026 (from Brad Nicholson, Jun 2)

	Cast-stone drawing (in fireplace quote email)
	Cast stone surround starting-point drawing with prices; +$1,800 install option
	Same as above

	Briggs eSpecbook (tim-mary-crockett...eSpecbook.pdf) + doc25369...pdf
	Full plumbing fixture selections & specs (satin bronze/brushed brass)
	Brianne Wilhelm, “FW: PLUMBING,” May 13, 2026 (from Carrie Geihs, Briggs)

	Briggs Omaha – Crockett McNeil – AirJet Layout.pdf
	Primary bath shower body-dryer / AirJet layout
	Brianne Wilhelm, “drying system for Crockett's Primary Bath Shower,” Jun 24, 2026

	Ferguson appliance selection portfolio
	Appliance selections
	Deb Zandt, “Re: Return from trip and checking in!,” Mar 12, 2026

	Capital #449802 & Alora #ch336830 spec sheets
	Lighting spec sheets (dining chandelier, island pendants)
	Brianne Wilhelm, “lighting and travel plans,” Jun 12, 2026

	Crockett MTG Minutes_260601.pdf
	Meeting minutes — Great Room / Kitchen loves & refinements
	Brianne Wilhelm, “Cabinet door profile,” Jun 1, 2026

	Steamer photo + laundry drying-pull-out images
	Steamer dimensions (62″) & drying reference
	Brianne Wilhelm, laundry emails, Jun 24–28, 2026


Compiled from D3 Interiors / Brianne Wilhelm project correspondence. Verify all selections against the referenced attachments and confirm open items with the design team before ordering.
