INTERIOR SELECTIONS — ESTIMATOR & BUILDER HANDOFF

Crockett Residence

1702 S 150th Avenue, Omaha, NE

| Project | Crockett Residence — new custom home, 1702 S 150th Ave, Omaha, NE |
| --- | --- |
| Clients | Tim & Mary Crockett |
| Interior Designer | Brianne Wilhelm, ASID Allied — D3 Interiors (bwilhelm@d3interiors.net · 402-297-6616) |
| Builder | McNeil Company — Kent Rasmussen, Project Designer |
| Prepared | July 17, 2026 (Rev. 1 — client edits incorporated) |
| Source | Consolidated from D3 Interiors / Brianne Wilhelm project emails (Jan–Jul 2026) |

Purpose: This document consolidates all interior selections, product specifications, and quote references communicated by the interior designer to date, organized for estimating and construction handoff. Most items are client-approved directions; items still open or pending are flagged in the Status column. Dollar figures live in the referenced quote/spec attachments (listed on the final page) — pull those for pricing.

# Status Key

- Approved — client-selected / confirmed direction.

- Leaning — strong preference expressed, not final.

- Open — decision or additional spec still needed (action required).

# 1.  Cabinetry & Millwork

| Item | Selection / Specification | Vendor / Source | Status |
| --- | --- | --- | --- |
| Door profile | CKF Classic Ridgegate | CKF Cabinetry (in-house at McNeil) | Approved |
| Species | Maple or Birch — clients disliked rift-cut oak texture; drawn to maple/birch | CKF | Approved |
| Base finish | Almond finish | CKF | Approved |
| Kitchen main cabinetry stain | Warmer “walnut” stain (primary option) paired with lighter countertops; lighter oak finish as secondary. Designer requested two renderings — one as started, one with stains reversed. | CKF | Leaning |
| Great Room built-ins stain | Darker stain (retain darker on built-ins in the reversed scheme) | CKF | Leaning |
| Fireplace wall | Leaning toward darker stain over painted white or stone; a lighter gray stain is also in consideration. Return to CKF for darker stain options if lighter render is not loved. | CKF | Open |

# 2.  Countertops

| Item | Selection / Specification | Vendor / Source | Status |
| --- | --- | --- | --- |
| Kitchen countertops | Dekton Marmorio — specified by designer on the finish map. | CKF (Dekton by Cosentino) | Specified |
| Earlier favorites | Taj Mahal (quartzite) and Blanc Elysee quartz (Cosentino/Silestone) were the earlier client favorites for the kitchen — superseded by the Dekton Marmorio finish-map spec. | Cosentino | Superseded |
| Coordinate | Coordinate final tops with cabinetry stain scheme (lighter tops with warmer walnut cabinetry). | — | Open |

# 3.  Flooring — Main Level Wood

Two directions under consideration; McNeil's flooring source and pricing will drive the final call. Options are noted on the project Flooring finish map.

| Option | Specification | Notes | Status |
| --- | --- | --- | --- |
| Engineered white oak | Wide plank — 7″, 8″, and 9″ widths viewed at D3 studio. Multi-layer construction for stability in NE humidity; wear layer thick enough to refinish at least once. | Preferred for wide-plank look; better dimensional stability | Open |
| Solid white oak | Solid oak recommended max 4″ width for Nebraska climate. A plywood-backed stabilized solid white oak is available (unfinished; sands & refinishes many times). | Narrower widths only unless plywood-backed product | Open |

# 4.  Fireplaces

Vendor: Fireplace, Stone & Patio — Brad Nicholson, Residential Sales (402-884-8565 / 402-639-8316). Quotes attached to designer's June 4 email (see Attachment Index).

| Location | Unit / Specification | Surround / Mantel | Status |
| --- | --- | --- | --- |
| Great Room | Heat & Glo 8K Modern gas fireplace. | Cast surround: Omega Mantels model 4143.12 GS. | Approved |
| Outdoor Patio | Lanai 60″ Outdoor Gas Fireplace. | Design Specialties steel mantel shelf to offset heat — 3 finishes: white, concrete gray, dark charcoal gray (designspecialties.com/steel-and-glass-mantel-shelves). | Approved |
| Cast surround (Great Room) | Omega Mantels model 4143.12 GS cast surround + cap on raised hearth. Pricing on cast-stone drawing (attached). | Vendor install available for +$1,800 if McNeil wants them to set it (per Fireplace, Stone & Patio quote). | Approved |

# 5.  Stone (Interior Hearth & Exterior)

| Application | Selection / Specification | Vendor / Source | Status |
| --- | --- | --- | --- |
| Great Room raised hearth facing | Fond Du Lac “Stone Ridge” — smaller-cut natural stone, warm tones | Fireplace, Stone & Patio | Approved |
| Raised hearth surround & cap | Modern chunky mitered cast stone — 4 larger finish samples ordered from Omega | Omega | Leaning |
| Exterior stone — Base (V1 & V2) | Sierra Falls Dimensional — varied rectangular cuts, grays to taupes. Builder note: add to V1 & V2 exterior elevations. | Fireplace, Stone & Patio | Approved (base bid) |
| Exterior stone — Alternate | Glenveagh by Antiquity — classic “castle” shapes; may read too white (fireplacestonepatio.com/product/antiquity-glenveagh). Carry as alternate bid. | Antiquity | Alt Bid |

# 6.  Lighting Fixtures

Vendor: Ferguson (or interior-designer supplied). Current fixture direction per the June 12 update — “nothing is firm.” Earlier May 13 sconce/chandelier options have been superseded and omitted. Spec sheets referenced: Capital Lighting #449802; Alora Lighting #ch336830.

| Location | Fixture Option(s) | Model / Spec | Status |
| --- | --- | --- | --- |
| Dining chandelier | Capital Delaney • Rejuvenation Greenwich Double Tier | Capital #449802 | Open (shortlist) |
| Kitchen island pendants | Alora Anders Chandelier — Vintage Brass | Alora #ch336830 | Leaning |

# 7.  Plumbing Fixtures

Vendor: Briggs (Kohler Signature / K&B) — Carrie Geihs (cgeihs@kbbriggs.com). Overall finish direction: satin bronze / brushed brass throughout; clean, modern lines with whimsical accents. Full selections and specs are in the eSpecbook and separate spec email (see Attachment Index).

| Item | Selection / Specification | Status |
| --- | --- | --- |
| Overall finish | Satin bronze / brushed brass throughout the home | Approved (direction) |
| Full fixture schedule | See Briggs eSpecbook (attached) + separate spec email from Carrie Geihs | Reference |
| Garage utility sink | Standard utility sink on legs. Wall/corner location still up for debate — coordinate with mower placement. | Open (location) |
| Primary bath shower drying system | Body-dryer / AirJet system (Briggs AirJet Layout attached). Additional specs still needed from Carrie. | Open (spec) |
| Lower-level bar | Garbage disposal to be added to the Briggs quote. | Add to quote |
| Hidden pantry bar | Hidden pantry bar to be added to the Briggs quote. | Add to quote |
| Hidden pantry ice maker | Ice maker in the hidden pantry to be added to the Briggs quote. | Add to quote |

# 8.  Appliances

| Item | Selection / Specification | Status |
| --- | --- | --- |
| Appliance package | Selections made at Ferguson; documented in the Ferguson appliance selection portfolio (attached, from Deb Zandt / McNeil). | Reference |
| Kitchen — steam oven | Clients want to proceed with a steam oven in place of the microwave in the kitchen. | Approved (revision) |

# 9.  Laundry Room

| Item | Specification / Requirement | Status |
| --- | --- | --- |
| Washer / dryer | Set into a built-in with drawers underneath. Client (Mary) prefers drawers for drying flat items — slide back in when not in use (preferred over a drying pull-out). | Approved |
| Steamer | Free-standing steamer on wheels — 62″ tall to top of hook; requires clearance above. Location (laundry vs. closet) to be confirmed with Mary. | Open (location) |
| Ironing board | Pull-out ironing board — laundry room or closet, TBD. | Open (location) |
| Drying pull-out | Pull-out drying system was considered (reference images provided); direction shifted toward built-in drawers above. | Reference |

# 10.  Closet System

| Item | Specification / Requirement | Status |
| --- | --- | --- |
| Closet vendor | Mary is working with Becky Maltby at Storage Concepts, Inc. 4030 S 108th St, Omaha, NE 68137 · 402.592.7752 · Becky@StorageConceptsInc.com Prepare closet package with space dimensions for accurate bidding. | In progress |
| Reference | Closet design from the Crocketts' 2019 remodel is on file (provided by designer) for reference on the new storage system. | Reference |
| Coordinate | Steamer (62″) and ironing-board location to be worked into closet detailing. | Open |

# 11.  McNeil Preferred Vendors (Reference)

Provided by McNeil (Madisyn van den Boogaart) for the designer's use in sourcing.

| Category | Preferred Vendors / Notes |
| --- | --- |
| Countertops | DeMarco Brothers; CKF |
| Cabinetry | Wood Fashion (pre-finished); CKF (pre-finished — Sorrento/Zonavita, Signature360 or Classic360); Eurowood (on-site finish); MMK (on-site finish) |
| Flooring | Timberland (wood, LVP/LVT); DFC (carpet install, ID-supplied material); Carpetland (carpet + LVP/LVT); tile material — anywhere |
| Mirrors / Shower Doors | Elite Glass; Gatsby Glass |
| Plumbing / Bath Accessories / Light Fixtures | Briggs; Ferguson; or Interior Designer supplied (light fixtures) |
| Hardware (Door & Cabinet) | Online (mostly); Millard Lumber for specialty; or Interior Designer supplied (cabinet hardware) |

# 12.  Open Items — Action Required

Decisions or specs still outstanding as of this handoff:

- Main-level wood flooring: confirm engineered vs. solid white oak (driven by McNeil source + pricing).

- Cabinetry stain scheme: finalize walnut-primary vs. reversed scheme (two renderings requested).

- Fireplace wall finish: darker stain vs. painted white vs. stone vs. lighter gray stain.

- Lighting: narrow shortlist to final fixtures (dining chandelier, kitchen island pendants).

- Plumbing quote additions: add lower-level bar garbage disposal, hidden pantry bar, and hidden pantry ice maker to the Briggs quote.

- Garage utility sink: confirm wall/corner location (coordinate with mower).

- Primary bath shower drying/AirJet system: obtain remaining specs from Carrie Geihs (Briggs).

- Laundry steamer & ironing board: confirm locations (laundry vs. closet).

- Closet: prepare closet package with dimensions for Storage Concepts (Becky Maltby) bid.

# 13.  Attachment Index (in source emails)

Pull these from the referenced emails for pricing and full specifications:

| Attachment | Contents | Source Email |
| --- | --- | --- |
| QuoteOM0000694418.pdf / QuoteOM0000694419.pdf | Great Room fireplace order + exterior fireplace w/ steel mantel — pricing | Brianne Wilhelm, “1702 S 150 Ave – Crockett – McNeil,” Jun 4, 2026 (from Brad Nicholson, Jun 2) |
| Cast-stone drawing (in fireplace quote email) | Cast stone surround starting-point drawing with prices; +$1,800 install option | Same as above |
| Briggs eSpecbook (tim-mary-crockett...eSpecbook.pdf) + doc25369...pdf | Full plumbing fixture selections & specs (satin bronze/brushed brass) | Brianne Wilhelm, “FW: PLUMBING,” May 13, 2026 (from Carrie Geihs, Briggs) |
| Briggs Omaha – Crockett McNeil – AirJet Layout.pdf | Primary bath shower body-dryer / AirJet layout | Brianne Wilhelm, “drying system for Crockett's Primary Bath Shower,” Jun 24, 2026 |
| Ferguson appliance selection portfolio | Appliance selections | Deb Zandt, “Re: Return from trip and checking in!,” Mar 12, 2026 |
| Capital #449802 & Alora #ch336830 spec sheets | Lighting spec sheets (dining chandelier, island pendants) | Brianne Wilhelm, “lighting and travel plans,” Jun 12, 2026 |
| Crockett MTG Minutes_260601.pdf | Meeting minutes — Great Room / Kitchen loves & refinements | Brianne Wilhelm, “Cabinet door profile,” Jun 1, 2026 |
| Steamer photo + laundry drying-pull-out images | Steamer dimensions (62″) & drying reference | Brianne Wilhelm, laundry emails, Jun 24–28, 2026 |

Compiled from D3 Interiors / Brianne Wilhelm project correspondence. Verify all selections against the referenced attachments and confirm open items with the design team before ordering.