Crockett Residence

Notes & Value Engineering opportunities

8/28/26

EXTERIOR CONSTRUCTION

- Hot Tub – potential new location (additional for recess)

- Outdoor grill cabinets/countertop – reduce cabinet/counter area and built-in Green Egg

- Exterior Materiality and revised exterior estimates for final defined areas/scope (ex. back side of fireplace wall, thin stone in lieu of full bed depth, etc.).

- Final stone selection

- Window SDL locations

- Retaining Walls – concrete walls with stucco finish, options for caps, modular retaining wall block at North (street) side of home.

- Research option for shingled roof at low slope area over rear patio in lieu of metal.

- Front Door Allowance – use Pella bid value

- Research alternate roofing/gutter contractor for bid accuracy/details

- Review Allowances (landscaping, site lighting, etc.)

UPPER-LEVEL FINISHES & DETAILS

- Shower Bases – Kohler Stoneridge Series (maybe lower level as well)

- Laundry Room – remove cabinetry/countertop and provide a closet shelf system for storage of detergent etc.

- Cabinetry Series to Signature Origins Series (face frame) – different door style.

- Bath 3 – modify cabinet to remove tall linen and center the sink/mirror.

- Drywall to level 4 finish

- Drywall “knockdown” texture at ceilings (except for barrel)

- Study barrel ceiling detail and cost for efficiencies

- Shower Doors – pricing options for semi-frameless in lieu of 3/8” heavy glass

MAIN-LEVEL FINISHES & DETAILS

- Service Entry – modify (10” deep) shallow cabinet, remove drawers from other bench cabinet.

- Hidden Pantry cabinetry – discuss a mix of open shelving (textured melamine) in lieu of all enclosed (stained) cabinetry.

- Dog wash options and logistics discussion

- Kitchen Hood Options – wood, etc.

- Research pricing and alternate design for Contemplation Study

- Herringbone Floor detail at Foyer

- Planning Room slab backsplash – maybe alternate material (wallcovering)?

- Master Stone Walls – maybe reduce quantity (window wall only)?

- Airmada System at Master Shower

LOWER-LEVEL FINISHES & DETAILS

- Level 4 drywall breakout

- Option to remove the built-in countertop “snack bar”

- Textured wall allowance – research/review options

- Remove Fitness Room wall mirror

- Vinyl Blankets at unfinished mechanical/storage areas in lieu of drywall walls

- Shower Doors – pricing options for semi-frameless in lieu of 3/8” heavy glass

- Remove warming drawer at Bar

- Exercise Room exposed to lower-level mechanical/storage

GENERAL FINISHES & ALLOWANCES

- Plumbing Fixture Selections

  - kitchen sink

  - upper-level bath faucets

  - toilets

- Appliances – steam oven, possibly mix brands,

- Textured Wall Allowance at LL Media (examples, Brianne ideas)

- Cabinetry - Door Style (locations and options)

- Cabinetry - Final Price for Kitchen pocket doors

- Sauna info for Crockett’s review (confirm selection and options)

- Closets – better define floor plans (options we want).  Would be best for McNeil to be involved in meetings with subs/vendors.

- Coordinate meetings with AV contractors – define scope

- General Allowance Values – light fixtures, tile, carpet, etc.

PLAN NOTES – items for general discussion

- Master Shower – shampoo ledge relative to valve location etc.  need to give consideration to all device locations.