|  |  |  | 4666 South 132nd Street |
| --- | --- | --- | --- |
|  |  |  | Omaha, NE 68137 |
|  |  |  | Telephone: (402) 333-1462 |
|  |  |  | Fax: (402) 333-0182 |
|  |  |  | www.mcneilcompany.com |

AGREEMENT REQUEST

| Requester: | Grady |
| --- | --- |
| To Company: | BDB |
| Vendor #: |  |
| Date: | 9/32026 |
| Job #: | 1-2510 |
| Agreement Type: | Subcontract |
| Milestones: | September 8th 2026 |

Description:  ___ Foundations____

| Item Number | Description | Phase Code | Qty | UOM | Unit Price | Totals |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Foundations | 03-300 | 1 | LS | $76,165 | $76,165 |

Total Agreement Amount:  $ _$76,165_

Inclusions:

| Item Number | Description |
| --- | --- |
|  | Review site, site plans, soils report, boring logs as they pertain to this Work before proceeding with any Work. Identify any concerns with the Contractor prior to proceeding with Work. |
|  | Agreement total is based on REV 02 dated 08/31/26 and includes all foundations for the residence, excluding site walls. |
|  | Verify that existing grades match the plans prior to starting Work. Notify the Contractor of deviations. |
|  | Review staking with the superintendent before proceeding with Work |
|  | Review, verify, and confirm locations of blockouts and embedded items, including, and not limited to, weld plates, anchor bolts, and anchors. |
|  | Provide metals and reinforcing steel within foundations for complete installation, including and not limited to, rebar, weld plates, anchors, stirrups, wall ties, chairs, and tie-wire. |
|  | Provide footings complete, including and limited to excavation, formwork design, formwork, shoring, and placement of concrete. |
|  | Excavation for footings. Place in an approved location as agreed upon by the backfill company and McNeil superintendent. |
|  | Footings include and are not limited to concrete piers, pilasters, grade beams, trench footings, column pads, and stoop footings. |
|  | Provide complete concrete wall systems, including and limited to formwork design, formwork, shoring, and placement and finish of concrete. |
|  | Provide brick ledge forming. Removal of forming. |
|  | Coordinate sleeves and penetrations through the footings before final placement of the concrete with other trades. |
|  | Provide block-outs for known wall penetrations. Removal of blockouts. |
|  | Remove forms and wall ties. |
|  | Utilize most recent industry standard practices for quality concrete placement, including and not limited to curing compounds, insulation blankets, or poly protection as required. |
|  | Concrete pumping charges. Review site logistic plan for concrete placement prior to the operation with the Contractor. |
|  | Wash out in designated concrete areas only. Provide a washout container as needed. |
|  | Shipping and handling of materials. |
|  | Fees for and scheduling of testing and inspections per city rules and regulations |
|  | Mobilization and demobilization of tools, materials, and equipment necessary to perform Work. |
|  | Schedule utility locates prior to digging as it pertains to this Work. Identify any concerns with the Contractor prior to proceeding with Work. |
|  | Review and sign off of concrete placement areas prior to placing concrete. Placement of concrete is the Subcontractor's acceptance of the conditions. |
|  | Place concrete per the engineer's recommendations, including and not limited to vibrating methods to ensure proper consolidation. |
|  | Cleanup from Work, including and not limited to excess materials & debris. |
|  | Provide equipment to complete the Work, including and not limited to small tools and equipment, grading equipment, and equipment for handling of materials. |
|  | Sales taxes. |
|  | Complete Work per McNeil's safety program specifications and the specifications book, available upon request. |
|  | Maintain a clean and safe site by daily pickup of Subcontractor's materials and tools. |

Exclusions:

| Item Number | Description |
| --- | --- |
| 1 | Haul off of excess spoils from footing excavation. |
| 2 | Cold weather concreting, including and not limited to, concrete mix design adjustments, additional protection of concrete and curing adjustments. |
| 3 | Excavation for foundation walls. |
| 4 | Waterproofing. |
| 5 | Site foundation walls and footings are excluded in the base bid until further design and quantities are finalized. |