|  |  |  | 4666 South 132nd Street |
| --- | --- | --- | --- |
|  |  |  | Omaha, NE 68137 |
|  |  |  | Telephone: (402) 333-1462 |
|  |  |  | Fax: (402) 333-0182 |
|  |  |  | www.mcneilcompany.com |

SUBCONTRACT AGREEMENT

| To: | Joe/Jeannie | Subcontract #: | 14088 |
| --- | --- | --- | --- |
|  | Custom Electric, Inc. | Date: | 4/22/2025 |
|  | PO Box 813 | Job: | 1-2407 Schachne |
|  | Elkhorn, NE, 68022 | Job Address: | 13651 Cuming Street Omaha, NE 68154 |

Description:  12407 - Custom Electric

Scope of Work:

| Contractor employs Subcontractor as an independent contractor, to perform the following part of the Work which Contractor has contracted with the Owner to provide on the Project: |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Subcontractor agrees to perform such part of the Work under the general direction of the General Contractor and subject to the final approval of the Owner and/or General Contractor, in accordance with and reasonably inferable from the Contract Documents. Subcontractor shall furnish all of the materials, along with competent supervision, shop drawings and samples, close-out documents, tools, equipment, hoisting, lifting, storage, applicable sales tax, and everything necessary, reasonably inferred and incidental to fully complete the Scope. To include, but not limited to, the inclusions and exclusions below: |  |  |  |  |  |  |  |  |  |

| Item Number | Description | Amount |
| --- | --- | --- |
| 1 | 26-050 Elect. Syst. & Wiring | 50,980.00 |

Total Subcontract Amount:  $50,980.00

Inclusions:

| Item Number | Description |
| --- | --- |
| 1 | Job Location: 13651 Cuming Street, Omaha, NE 68154 |
| 2 | Scope is based on the drawings dated 12/24/2024 by McNeil Company and the bid provided by Custom Electric Inc dated 2/4/2025. Work includes, but is not limited to the following items |
| 3 | Provide all material, labor, equipment, and supervision necessary to complete the work |
| 4 | Install temporary power pole |
| 5 | Provide and install all wiring, electrical components, receptacles, lighting, and exhaust fans (4) |
| 6 | Provide all Decora switches and standard outlets |
| 7 | Install all decorative fixtures provided by McNeil Company |
| 8 | Wiring for all standard HVAC equipment |
| 9 | Wiring for all appliances: LL bar UC refrigerator, Kitchen dishwasher, Kitchen induction cooktop, Kitchen refrigerator/freezer, Kitchen warming drawer, Kitchen microwave drawer, Kitchen double oven |
| 10 | Includes trenching |
| 11 | Provide and install all wiring required for Elevator |
| 12 | Provide and install all under cabinet light channel and plugmold per the plans |
| 13 | Provide and install (2) floor outlets |
| 14 | Provide and install (2) flood lights |
| 15 | Provide and install finish fixtures for the Garage and Mechanical Room |
| 16 | Provide and install wiring for water treatment systems - RO & Soft Water ($75) |
| 17 | Provide and install (1) bidet outlet and circuit ($160) |
| 18 | Provide and install smoke detectors and carbon monoxide detectors per code |
| 19 | Provide and install all dimmers per the plan |
| 20 | Provide wiring for (2) fireplaces |
| 21 | Base Bid: $50,745 + $75 water treatment + $160 bidet outlet = $50,980 |

Exclusions:

| Item Number | Description |
| --- | --- |
| 1 | Circuit and wiring of a boiler system for heated driveway - $450 ADD |
| 2 | Power and whip for a gas garage heater - $75 ADD |
| 3 | Power for a HVAC UV light system - $75 ADD |
| 4 | Power for a HVAC clean air system - $75 ADD |
| 5 | In-floor heating circuit and wiring of thermostat - $260 ADD |
| 6 | Wire and supply (6) WAC step lights - $1500 ADD |
| 7 |  |

| Billings: | McNeil agrees to payment of this contract in draws for work that is completed and approved. Receipt of invoice in our accounting office by the 25th of the month will be paid the following month. Final payment will be paid after work has been completed and approved by McNeil Company. Send all invoices to accounting@mcneilcompany.com |
| --- | --- |
| Safety: | Safety shall meet or exceed all current OSHA standards. Subcontractor shall comply with McNeil company safety policy. |
| Milestones: | Electrical rough-in scheduled to start approximately the end of August 2025. |
| Schedule: | Any questions regarding schedule, please contact Madisyn Van Den Boogaart at 402-881-7745 or the on-site superintendent, Ron Milhan at 402-510-2810. |

Signed:

| Custom Electric, Inc. |  | McNeil & Company Builders, LLC |  |
| --- | --- | --- | --- |
| ________________________ | ________ | _____________________ | _______ |
| By | Date | By | Date |
| ________________________ |  | _____________________ |  |
| Print Name |  | Print Name |  |
| ________________________ |  | _____________________ |  |
| Print Title |  | Print Title |  |