|  |  |  | 4666 South 132nd Street |
| --- | --- | --- | --- |
|  |  |  | Omaha, NE 68137 |
|  |  |  | Telephone: (402) 333-1462 |
|  |  |  | Fax: (402) 333-0182 |
|  |  |  | www.mcneilcompany.com |

SUBCONTRACT AGREEMENT

| To: |  | Subcontract #: | 14173 |
| --- | --- | --- | --- |
|  | Indigenous Landscaping | Date: | 1/17/2026 |
|  | PO Box 45788 | Job: | 1-2407 Schachne |
|  | Omaha, NE, 68145 | Job Address: | 13651 Cuming Street Omaha, NE, 68154 |

Description:  12407 - Indigenous Landscaping

Scope of Work:

| Contractor employs Subcontractor as an independent contractor, to perform the following part of the Work which Contractor has contracted with the Owner to provide on the Project: |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Subcontractor agrees to perform such part of the Work under the general direction of the General Contractor and subject to the final approval of the Owner and/or General Contractor, in accordance with and reasonably inferable from the Contract Documents. Subcontractor shall furnish all of the materials, along with competent supervision, shop drawings and samples, close-out documents, tools, equipment, hoisting, lifting, storage, applicable sales tax, and everything necessary, reasonably inferred and incidental to fully complete the Scope. To include, but not limited to, the inclusions and exclusions below: |  |  |  |  |  |  |  |  |  |

| Item Number | Description | Amount |
| --- | --- | --- |
| 1 | 32-140 Paver Allowance | 34,755.00 |
| 2 | 32-300 Landscape Lighting | 990.00 |
| 3 | 32-320 Retaining Walls | 40,945.00 |
| 4 | 32-803 Underground Sprinklers | 4,090.00 |
| 5 | 32-924 Sodding/Grading | 13,405.00 |
| 6 | 32-931 Landscaping | 32,180.00 |
| 7 | 33-460 Underground Drainage | 32,330.00 |

Total Subcontract Amount:  $158,695.00

Inclusions:

| Item Number | Description |
| --- | --- |
| 1 | Provide all material, labor, equipment, and supervision necessary to complete the work |
| 2 | Rough and final grade site per site plan and required drainage routes |
| 3 | Provide sod and lay |
| 4 | Suppy and install buried drainage system for all downspouts, draining water away from the house to the front or backyard |
| 5 | Buried drainage work includes supplying all pipe, labor, inlet drains, required permit, etc. |
| 6 | Supply and install pavers at the front stoop, front walk medallion, rear patio per the selections |
| 7 | Supply and install retaining walls for the east window wells, driveway wall, small rear yard wall, and front wall per the selections |
| 8 | Concrete pavers base provided by McNeil Company |
| 9 | Supply and install plants and beds per selections |
| 10 | Supply and install irrigation system |
| 11 | Supply and install landscape lighting per selections |
| 12 |  |

Exclusions:

| Item Number | Description |
| --- | --- |

| Billings: | McNeil agrees to payment of this contract in draws for work that is completed and approved. Receipt of invoice in our accounting office by the 25th of the month will be paid the following month. Final payment will be paid after work has been completed and approved by McNeil Company. Send all invoices to accounting@mcneilcompany.com |
| --- | --- |
| Quality Control: | Quality control is crucial; unacceptable work and/or finishes which do not fall within industry standards will be replaced at no additional cost to the Contractor/Owner. Clean up your work on a daily basis to the dumpster on site provided by McNeil Company. |
| Safety: | Safety shall meet or exceed all current OSHA standards. Subcontractor shall comply with McNeil Company safety policy. |
| Milestones: | Complete scope in phases and complete by Spring of 2026 – coordinate with Ron Milhan to confirm |
| Schedule: | Any questions regarding schedule, please contact Madisyn Van Den Boogaart at 402-881-7745 or the on-site superintendent, Ron Milhan at 402-510-2810 |

Signed:

| Indigenous Landscaping |  | McNeil & Company Builders, LLC |  |
| --- | --- | --- | --- |
| ________________________ | ________ | _____________________ | _______ |
| By | Date | By | Date |
| ________________________ |  | _____________________ |  |
| Print Name |  | Print Name |  |
| ________________________ |  | _____________________ |  |
| Print Title |  | Print Title |  |