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SUBCONTRACT AGREEMENT

	To:
	 
	Subcontract #:
	14100 

	
	RME Concrete 
	Date:
	6/2/2025 

	
	17101 Fairway Circle 
	Job:
	1-2407 Schachne 

	
	Omaha, NE, 68136 
	Job Address:
	13651 Cuming Street 
Omaha, NE, 68154 


Description:  12407- RME Concrete 
Scope of Work:
	Contractor employs Subcontractor as an independent contractor, to perform the following part of the Work which Contractor has contracted with the Owner to provide on the Project:

	
	
	
	
	
	
	
	
	
	

	Subcontractor agrees to perform such part of the Work under the general direction of the General Contractor and subject to the final approval of the Owner and/or General Contractor, in accordance with and reasonably inferable from the Contract Documents.  Subcontractor shall furnish all of the materials, along with competent supervision, shop drawings and samples, close-out documents, tools, equipment, hoisting, lifting, storage, applicable sales tax, and everything necessary, reasonably inferred and incidental to fully complete the Scope.  To include, but not limited to, the inclusions and exclusions below:

Scope is based on the quote dated 1/21/2025 by RME Concrete and the drawings dated 12/27/2024 by McNeil Company. Work includes but is not limited to the following:




Item Number	Description	Amount
1	Basement Concrete Flatwork	15,470.00
2	Garage Concrete Flatwork	7,439.20

Total Subcontract Amount:  $22,909.20
Inclusions:
Item Number	Description
1	Lower Level- $15,470.00
2	Grade and pour slab at 4" thickness
3	Compact Rock base
4	Install 6mil vapor barrier
5	Pour- all concrete will be 4" SG 4000
6	Machine and saw cut finish
7	Pump fee will be added day of
8	24 hours to walk on new concrete
9	Garage - 7429.20
10	Grade and pour slab at 5" thickness
11	Compact rock base
12	Install 6 mil vapor barrier
13	Install fiber glass rebar 2' on center
14	Pour- all concrete will be 4" SG 4000
15	Machine and saw cut finish
16	24 hours to walk on new concrete 7 days to drive on new concrete
17	Lower Level slab deposit - $6188.00
18	Garage slab deposit- $2975.68


Exclusions:
Item Number	Description


	Billings:
	McNeil agrees to payment of this contract in draws for work that is completed and approved. Receipt of invoice in our accounting office by the 25th of the month will be paid the following month. Final payment will be paid after work has been completed and approved by McNeil Company. Send all invoices to accounting@mcneilcompany.com



	Quality Control:
	Quality control is crucial; unacceptable work and/or finishes which do not fall within industry standards will be replaced at no additional cost to the Contractor/Owner. Clean up your work on a daily basis to the dumpster on site provided by McNeil Company.



	Safety:
	Safety shall meet or exceed all current OSHA standards. Subcontractor shall comply with McNeil Company safety policy.



	Milestones: 
	Lower-Level Slab scheduled for week of 06/02/2025. Garage slab is scheduled for approximately August 2025.

	Schedule:
	Any questions regarding schedule, please contact Madisyn Van Den Boogaart at 402-881-7745 or the on-site superintendent, Ron Milhan at 402-510-2810

	
	


Signed:
	RME Concrete                                  
	
	McNeil & Company Builders, LLC                
	

	
________________________                 
	
________
	
_____________________
	
_______

	By
	Date
	By
	Date

	
________________________
	
	
_____________________
	

	Print Name
	
	Print Name
	

	
________________________
	
	
_____________________
	

	Print Title
	
	Print Title
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