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SUBCONTRACT AGREEMENT

	To:
	 
	Subcontract #:
	14093 

	
	4 G Steel Fabrication 
	Date:
	4/26/2025 

	
	4851 S 16th St 
	Job:
	1-2407 Schachne 

	
	Lincoln, NE, 68512 
	Job Address:
	 13651 Cuming Street
Omaha, NE 68154
  


Description:  12407 - 4G Steel Fabrication 
Scope of Work:
	Contractor employs Subcontractor as an independent contractor, to perform the following part of the Work which Contractor has contracted with the Owner to provide on the Project:

	
	
	
	
	
	
	
	
	
	

	Subcontractor agrees to perform such part of the Work under the general direction of the General Contractor and subject to the final approval of the Owner and/or General Contractor, in accordance with and reasonably inferable from the Contract Documents.  Subcontractor shall furnish all of the materials, along with competent supervision, shop drawings and samples, close-out documents, tools, equipment, hoisting, lifting, storage, applicable sales tax, and everything necessary, reasonably inferred and incidental to fully complete the Scope.  To include, but not limited to, the inclusions and exclusions below:





Item Number	Description	Amount
1	05-120 Structural Steel - Matl	8,774.00

Total Subcontract Amount:  $8,774.00
Inclusions:
Item Number	Description
1	Job Location: 13651 Cuming Street, Omaha, NE 68154
2	The scope is based on the quote dated 1/15/2025 and updated pricing received via email 4/22/2025. Work includes but is not limited to the following items.
3	Provide all material necessary to complete the work
4	(2) W10x19 beams
5	(2) W10x22 beams
6	(1) W12x40 beams
7	(4) standard beam pocket bearing plates
8	(7) HSS 3" square columns
9	Anchor & connection bolts
10	Shop drawings
11	(1) coat of shop primer
12	Delivery
13	Total Cost = $8200 + tax = $8774


Exclusions:
Item Number	Description
1	Field verification of measurements
2	Printed/hard copy of drawings
3	Unloading, erection, and/or installation
4	Engineering, design, and Inspection costs
5	Light gage metal framing, grout, rebar, wire mesh, and accessories
6	Signage, canopies, stairs, rails, ladders, and finish painting
7	Connection and anchor bolts for OTHERS materials


	Billings:
	McNeil agrees to payment of this contract in draws for work that is completed and approved. Receipt of invoice in our accounting office by the 25th of the month will be paid the following month. Final payment will be paid after work has been completed and approved by McNeil Company. Send all invoices to accounting@mcneilcompany.com

	
	

	Safety:
	Safety shall meet or exceed all current OSHA standards. Subcontractor shall comply with McNeil company safety policy.



	Milestones: 
	Structural steel scheduled to be ON SITE approximately early June 2025.

	Schedule:
	Any questions regarding schedule, please contact Madisyn Van Den Boogaart at 402-881-7745 or the on-site superintendent, Ron Milhan at 402-510-2810

	
	


Signed:
	4 G Steel Fabrication                                  
	
	McNeil & Company Builders, LLC                
	

	
________________________                 
	
________
	
_____________________
	
_______

	By
	Date
	By
	Date

	
________________________
	
	
_____________________
	

	Print Name
	
	Print Name
	

	
________________________
	
	
_____________________
	

	Print Title
	
	Print Title
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