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SUBCONTRACT AGREEMENT

	To:
	 
	Subcontract #:
	14089 

	
	MX3 Construction Inc. 
	Date:
	4/22/2025 

	
	13401 Sullivan Drive 
	Job:
	1-2407 Schachne 

	
	Plattsmouth, NE, 68048 
	Job Address:
	13651 Cuming Street
Omaha, NE 68154
  


Description:  12407 - MX3 Construction 
Scope of Work:
	Contractor employs Subcontractor as an independent contractor, to perform the following part of the Work which Contractor has contracted with the Owner to provide on the Project:

	
	
	
	
	
	
	
	
	
	

	Subcontractor agrees to perform such part of the Work under the general direction of the General Contractor and subject to the final approval of the Owner and/or General Contractor, in accordance with and reasonably inferable from the Contract Documents.  Subcontractor shall furnish all of the materials, along with competent supervision, shop drawings and samples, close-out documents, tools, equipment, hoisting, lifting, storage, applicable sales tax, and everything necessary, reasonably inferred and incidental to fully complete the Scope.  To include, but not limited to, the inclusions and exclusions below:





Item Number	Description	Amount
1	Phase 06-110 Wood Framing	57,201.50

Total Subcontract Amount:  $57,201.50
Inclusions:
Item Number	Description
1	Job Location: 13651 Cuming Street, Omaha, NE 68154
2	Scope is based on the drawings dated 12/24/2024 by McNeil Company and the bid dated 1/2/2025 provided by MX3 Construction Inc.
3	Work includes but is not limited to the following items
4	Provide all material, labor, equipment, and supervision necessary to complete the work
5	Framing material provided by McNeil Company via the local lumber supplier - Millard Lumber
6	Frame all walls, floors, and roof structures per drawings (floor & roof trusses)
7	Set all structural steel beams and columns per the plans
8	Frame (3) pockets doors (final framing by trim carpenter)
9	Install zip wall exterior sheathing, including taping of joints
10	Frame all interior ceiling and soffit details per the plans
11	Frame finished basement
12	Work to comply with the current Omaha building codes
13	Mobilization of all necessary equipment
14	Elevator shaft framing
15	Retainage of 5% ($2860.08) to be paid at time of completion of all loose ends


Exclusions:
Item Number	Description
1	Windows to be installed by others
2	Exterior carsiding by others


	Billings:
	McNeil agrees to payment of this contract in draws for work that is completed and approved. Receipt of invoice in our accounting office by the 25th of the month will be paid the following month. Final payment will be paid after work has been completed and approved by McNeil Company. Send all invoices to accounting@mcneilcompany.com

	
	

	Safety:
	Safety shall meet or exceed all current OSHA standards. Subcontractor shall comply with McNeil company safety policy.



	Milestones: 
	Framing scheduled to start approximately mid-June 2025.

	Schedule:
	Any questions regarding schedule, please contact Madisyn Van Den Boogaart at 402-881-7745 or the on-site superintendent, Ron Milhan at 402-510-2810.

	
	


Signed:
	MX3 Construction Inc.                                  
	
	McNeil & Company Builders, LLC                
	

	
________________________                 
	
________
	
_____________________
	
_______

	By
	Date
	By
	Date

	
________________________
	
	
_____________________
	

	Print Name
	
	Print Name
	

	
________________________
	
	
_____________________
	

	Print Title
	
	Print Title
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