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SUBCONTRACT AGREEMENT

	To:
	Jim Vocelka 
	Subcontract #:
	14092 

	
	Jerry's Basement Waterproofing 
	Date:
	4/26/2025 

	
	3030 Keystone Dr 
	Job:
	1-2407 Schachne 

	
	Omaha, NE, 68134-4843 
	Job Address:
	 13651 Cuming Street
Omaha, NE 68154  


Description:  12407 - Jerry's Waterproofing 
Scope of Work:
	Contractor employs Subcontractor as an independent contractor, to perform the following part of the Work which Contractor has contracted with the Owner to provide on the Project:

	
	
	
	
	
	
	
	
	
	

	Subcontractor agrees to perform such part of the Work under the general direction of the General Contractor and subject to the final approval of the Owner and/or General Contractor, in accordance with and reasonably inferable from the Contract Documents.  Subcontractor shall furnish all of the materials, along with competent supervision, shop drawings and samples, close-out documents, tools, equipment, hoisting, lifting, storage, applicable sales tax, and everything necessary, reasonably inferred and incidental to fully complete the Scope.  To include, but not limited to, the inclusions and exclusions below:





Item Number	Description	Amount
1	07-130 Waterproofing	8,361.55

Total Subcontract Amount:  $8,361.55
Inclusions:
Item Number	Description
1	Job Location: Schachne Residence 13651 Cuming Street, Omaha, NE
2	The scope is based on the drawings dated 4/14/2025 by McNeil Company and the quote dated 4/23/2025 provided by Jerry's Waterproofing Inc.. Work includes but is not limited to the following items.
3	Provide all material, labor, equipment, and supervision necessary to complete the work
4	Ultra Shield Drainage, protection, insulation board, R-5, 1856sf = $4268.80
5	Cavity Wall, 510sf = $382.50
6	Drainmax & Inside Draintile, 494lf = $2470
7	Regular Sump Well, qty (2) = $210
8	Termite Pre-Treat including tax = $580.25
9	Passive Radon = $450
10	Ultra Shield with Drainage Board, 30 Year = $8361.55 total system


Exclusions:
Item Number	Description
1	Sump pumps = $425 each


	Billings:
	McNeil agrees to payment of this contract in draws for work that is completed and approved. Receipt of invoice in our accounting office by the 25th of the month will be paid the following month. Final payment will be paid after work has been completed and approved by McNeil Company. Send all invoices to accounting@mcneilcompany.com

	
	

	Safety:
	Safety shall meet or exceed all current OSHA standards. Subcontractor shall comply with McNeil company safety policy.



	Milestones: 
	Waterproofing scheduled to start approximately the end of May 2025.

	Schedule:
	Any questions regarding schedule, please contact Madisyn Van Den Boogaart at 402-881-7745 or the on-site superintendent, Ron Milhan at 402-510-2810.

	
	


Signed:
	Jerry's Basement Waterproofing                                  
	
	McNeil & Company Builders, LLC                
	

	
________________________                 
	
________
	
_____________________
	
_______

	By
	Date
	By
	Date

	
________________________
	
	
_____________________
	

	Print Name
	
	Print Name
	

	
________________________
	
	
_____________________
	

	Print Title
	
	Print Title
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