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SUBCONTRACT AGREEMENT

	To:
	 
	Subcontract #:
	14168 

	
	Steve Meehan Tile 
	Date:
	12/18/2025 

	
	12323 Decatur St. 
	Job:
	1-2407 Schachne 

	
	Omaha, NE, 68154 
	Job Address:
	13651 Cuming Street 
Omaha, NE, 68154 


Description:  12407-Steve Meehan Tile 
Scope of Work:
	Contractor employs Subcontractor as an independent contractor, to perform the following part of the Work which Contractor has contracted with the Owner to provide on the Project:

	
	
	
	
	
	
	
	
	
	

	Subcontractor agrees to perform such part of the Work under the general direction of the General Contractor and subject to the final approval of the Owner and/or General Contractor, in accordance with and reasonably inferable from the Contract Documents.  Subcontractor shall furnish all of the materials, along with competent supervision, shop drawings and samples, close-out documents, tools, equipment, hoisting, lifting, storage, applicable sales tax, and everything necessary, reasonably inferred, and incidental to fully complete the Scope.  To include, but not limited to, the inclusions and exclusions below:




The scope is based on the quote dated 11/17/2025, per Steve Meehan Tile. The scope of work includes, but is not limited to, the following.
Item Number	Description	Amount
1	09-360 - Floor Tile	24,439.00

Total Subcontract Amount:  $24,439.00
Inclusions:
Item Number	Description
1	Provide all labor to install tile in designated areas per the owner's selections.
2	Cleanup of workspace post install
3	Service entry, powder bath, pantry, and closet floor. Install tile underlayment. Install 12x24 1/3  staggered. - $2850.00
4	Guest bath floor. Install time underlayment install 12x24 1/3  Stagger - $950.00
5	Guest bath shower walls and ceiling. Install backer board. Install 12x24 1/3 stagger - $3300.00
6	Shower floor. Install base, waterproof install 2x2 mosaic tile - $1275.00
7	Laundry room floor. Install tile underlayment. Install 12x24  1/3 stagger - $1330.00
8	Master bath floor. Install tile substrate. Install 12x24 1/3  Stagger - $2850.00
9	Master bath shower wall and ceiling. Install tile backer board. Waterproof - $1760.00
10	Master bath shower floor. Install foam base. Waterproof. Install 2x2 Mosaic - $2295.00
11	Bath 3. Floor install uncoupling membrane Install 12x24 1/3  Stagger - $950.00
12	Bath3 shower walls and ceiling. Install cement board. Install  12x24 1/3 stagger - $2860.00
13	Bath 3 shower floor. Install foam base. Waterproof. Install 2x2  mosaic tile - $1275.00
14	Bar floor. Install uncoupling membrane. Install 12x24 tile 1/3  Stagger - $1900.00
15	Guest bath shower. Install Quartz corner shelves, corner foot ledge, and Quartz threshold - $350.00
16	Bath 3 shower. Install Quartz corner shelves. Quartz comer foot ledge. Quartz Threshold. - $350.00
17	Provide Schluter Metal Material - $144.00


Exclusions:
Item Number	Description


	Billings:
	McNeil agrees to payment of this contract in draws for work that is completed and approved. Receipt of invoice in our accounting office by the 25th of the month will be paid the following month. Final payment will be paid after work has been completed and approved by McNeil Company. Send all invoices to accounting@mcneilcompany.com



	Quality Control:
	Quality control is crucial; unacceptable work and/or finishes which do not fall within industry standards will be replaced at no additional cost to the Contractor/Owner. Clean up your work on a daily basis to the dumpster on site provided by McNeil Company.



	Safety:
	Safety shall meet or exceed all current OSHA standards. Subcontractor shall comply with McNeil Company's safety policy.



	
	

	Schedule:
	Any questions regarding schedule, please contact Madisyn Van Den Boogaart at 402-881-7745 or the on-site superintendent, Ron Milhan, at 402-510-2810

	
	


Signed:
	Steve Meehan Tile                                  
	
	McNeil & Company Builders, LLC                
	

	
________________________                 
	
________
	
_____________________
	
_______

	By
	Date
	By
	Date

	
________________________
	
	
_____________________
	

	Print Name
	
	Print Name
	

	
________________________
	
	
_____________________
	

	Print Title
	
	Print Title
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