RESIDENTIAL COMPLETION CHECKLIST – Schachne Residence

- Windows

  - Schedule install of screens, cranks, hardware

- Cleaning

  - Window cleaning – interior and exterior

  - Schedule total house cleaning

  - Final wood floor polish

  - Schedule duct cleaning

  - Remove all excess materials from site

  - Organize leftover materials in mechanical/storage area

- Mechanical/Electrical

  - Electrical finish – confirm device color selections

  - Sound system finish

  - Security/Surveillance finish

  - HVAC finish

  - Plumbing finish

  - Water treatment finish

  - Make gas tags

  - Request client to setup account with internet service provider of their choice for completion of system setups

- Inspections

  - Electrical

  - HVAC

  - Plumbing

  - Elevator

  - Pool

  - Final

- Railings/Fences

- Appliances

  - Schedule delivery and install

  - Test all appliances

  - Empty first few batches of ice from any ice makers

  - Confirm hood works

- Garage Doors, Openers, & Keypads

- Closets

- Carpet

  - Schedule install

  - Vacuum and mop floors before carpet installs

- Cabinets

  - Adjust doors and install special accessories

- Hardware

  - Install all door hardware – check locking on all doors

    - Verify doors to be keyed alike

  - Install bath accessories/cabinet hardware

- Sump Pump System

- Mirrors/Glass/Shower Doors

- Fireplaces

  - Schedule final install and setup

- Elevator

  - Confirm with client whether they prefer wifi or landline connection – schedule install

- Sitework

  - Sod

  - Sprinklers

  - Site lighting

- Warranty Box

- Owner to transfer utilities into their name

- Reach out to subcontractors to assist in setting up subscription services

  - HVAC

  - Water treatment

  - Landscaping

  - Pool

- Order set of trash and recycle cans to the house

Final Countdown – What’s Not Done/Miscellaneous

- Lighting control finish

- Light channel at Service Entry & light rail

- Touch latch at Kitchen cabinet and Great Room hutch

- Missing cabinet parts

- Trash can lid of Kitchen trash can

- Final install of grab bars and additional hardware ordered after walk thru

- Primary Bathroom quartz walls/seat/shelf

- Primary Wardrobe dresser countertop

- Primary Wardrobe dresser drawers & hardware

- Service Entry coats closet finish

- Service Entry broom closet finish

- Paint elevator pit osb to match concrete

- Finish mailbox install

- Address number install at house & mailboxes

- Fence

- Patio screen

- Sod

- Final irrigation

- Redo step/platform into house from garage

- Sleeve for light fixture wire in Dining Room??

- Pick up and install extra materials shelf

- Check all appliances / throw out ice

- Gas tags

- Window cleaning

- Final clean / wood floor polish

- Duct cleaning 6/15

- Final inspections: final, hvac, electrical, plumbing

Final Turnover – Remaining Punchlist Items								Schachne

7/10/2026

- Kitchen glass cabinet still needs touch latch (CKF aware)

- Master Bathroom safe needs to be moved up to top shelf and reinforce shelf to support it

- Sun tunnel trim kits

- Price to add railings other side of stairs to lower level

**Schedule SEI walkthrough of system

**Schedule D&K walkthrough of system