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AGREEMENT REQUEST

	Requester:
	Grady

	To Company:
	Walvoord Plumbing

	Vendor #:
	

	Date:
	9-15-26

	Job #:
	1-2510

	Agreement Type:
	Subcontract

	Milestones:
	September 2026



Description:  ___ 1-2510_Walvoord Plumbing____

Item Number	Description	Amount
1	Plumbing System	$61,900

Total Agreement Amount:  $ ______
Inclusions:
Item Number	Description
	Job Location: 1702 So 150th Ave, Omaha, NE 68144
	Provide equipment, labor, materials, and supervision necessary to complete the work.
	Permitting.  Fees for and scheduling of testing and inspections per city rules and regulations.
	Provide underground plumbing system, including supply and waste piping. Includes trenching and excavation for underground piping. Provide rock beneath piping. Coordinate spoil placement with Superintendent. 
	Provide above ground plumbing system, including supply, waste and vent piping.
	Install plumbing fixtures supplied by others, including and not limited to, lavatories, 	garbage disposal, toilets/stools, shower heads, and shower controls.
	LL unfinished areas: (2) floor drains, ½” humidifier line, (2) 50 gallon water heaters with power venting, rough-in for water softener and reverse osmosis systems
	(1) 
	Sprinkler system – 1” backflow
	(4) hose bibbs
	Shipping and handling of materials.
	Operations that would impact the building occupants due to loud noise shall be performed outside of regular business hours and coordinated with McNeil. 
	Removal of temporary protection, boxing, crating, or other materials used to protect materials during shipping. Disposal of said materials to Contractor provided dumpster.
	Shop drawings showing dimensions for clearances, backing, and power requirements for the system.
	Coordinate and provide direction to McNeil regarding space conditions, such as floor preparation and climate control. 
	Training to final user.
	Any damage to drywall during installation to be responsibility of Subcontractor at no additional cost to the Owner
	Quality control is crucial; unacceptable work/finishes will be replaced at no additional cost to the Owner
	Cleanup of your own work on a daily basis to dumpsters provided by McNeil Company
	Mobilization and demobilization of tools, materials, and equipment necessary to perform Work.
	Provide equipment to complete the Work, including and not limited to small tools, access equipment and equipment for handling of materials.
	Complete Work per McNeil's safety program specifications and the specifications book, available upon request.
	Maintain a clean and safe site by daily pickup of Subcontractor's materials and tools.


Exclusions:
Item Number	Description
	Water softener
	Reverse osmosis
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